CIA-SIE PLATFORM DEVELOPMENT

MISSION CONTROL INTERFACE

MASTER SPECIFICATION DOCUMENT

The Definitive Guide to Building, Deploying, and Operating
the MCI System with Uncompromising Standards

| Document ID: | MCI-MASTER-SPEC-001 |
| --- | --- |
| Version: | 1.0.0 |
| Classification: | TIER 1 — BINDING SPECIFICATION |
| Date Issued: | January 17, 2026 |
| Prepared By: | Cowork (Claude) |
| Authorized By: | Technology Head |

TABLE OF CONTENTS

1  EXECUTIVE SUMMARY	3

1.1  Purpose of This Document	3

1.2  The Mission Control Interface	3

1.3  Critical Success Factors	3

1.4  Document Scope	4

2  TECHNOLOGY STACK DECISION	5

2.1  Final Technology Selection	5

2.2  Rationale: Why TypeScript Over Python	5

2.3  Alternatives Evaluated	6

3  AI ENTITY ASSIGNMENT MATRIX	7

3.1  Entity Definitions	7

3.2  Phase-by-Phase Assignment	7

3.3  Handoff Protocol	8

4  SYSTEM ARCHITECTURE	9

4.1  System Context (C4 Level 1)	9

4.2  Container Diagram (C4 Level 2)	9

4.3  Component Specifications	9

5  CONSTITUTIONAL CONSTRAINTS	11

5.1  CR-001: Decision-Support, NOT Decision-Making	11

5.2  CR-002: Expose Contradictions, NEVER Resolve Them	11

5.3  CR-003: Descriptive AI, NOT Prescriptive AI	11

5.4  CR-004: Token Lifecycle Accuracy	12

6  ACCEPTANCE CRITERIA	13

6.1  Functional Requirements	13

6.2  Non-Functional Requirements	13

6.3  Constitutional Compliance Criteria	14

7  VISUAL DESIGN SYSTEM	15

7.1  Design Philosophy	15

7.2  Color Palette	15

7.3  Typography	15

7.4  Animation Specifications	16

8  DEVELOPMENT WORKFLOW	17

8.1  Project Structure	17

8.2  Development Gates	17

8.3  Code Quality Standards	17

8.4  AI Entity Handoff Document Template	18

9  IMPLEMENTATION PROMPT FOR CLAUDE CODE	19

10  AUTHORIZATION AND SIGN-OFF	20

10.1  Document Approval	20

10.2  Acknowledgment of Understanding	20

10.3  Document Control	20

# 1. EXECUTIVE SUMMARY

## 1.1 Purpose of This Document

This Master Specification Document serves as the single source of truth for the Mission Control Interface (MCI) project. It synthesizes all requirements, architectural decisions, technology selections, development protocols, and quality standards into one authoritative reference.

Every decision documented herein is binding. Deviations require formal change control procedures and explicit authorization from the Technology Head.

## 1.2 The Mission Control Interface

The MCI is a standalone operational control panel that manages the CIA-SIE-PURE trading backend infrastructure. Inspired by aerospace mission control centers, it provides:

- Pre-ignition system verification (ports, processes, credentials, resources)

- Anthropic model selection with cost and capability visibility

- Visual sequential launch sequence with GO/NO-GO status indicators

- Real-time telemetry dashboard with four subsystem monitoring cards

- Kite token lifecycle management with countdown to 6 AM IST expiry

- Graceful shutdown and emergency stop capabilities

## 1.3 Critical Success Factors

NON-NEGOTIABLE REQUIREMENTS 1. Pre-ignition scan completes in under 500ms (target: 200ms) 2. Kite token countdown accurate to 6 AM IST within ±1 minute 3. Zero access to trading signals or market analysis data 4. All status messages descriptive, never prescriptive 5. Constitutional compliance verified at every gate

## 1.4 Document Scope

This document covers the complete lifecycle from inception to operation:

| Scope Area | Coverage |
| --- | --- |
| Technology Stack | Final selection with rationale and alternatives |
| Architecture | System design, component relationships, data flows |
| Development Phases | AI entity assignments, deliverables, timelines |
| Implementation | Coding standards, file structures, naming conventions |
| Quality Assurance | Testing requirements, acceptance criteria, gates |
| Deployment | Operational procedures, monitoring, incident response |
| Governance | Change control, variance handling, sign-off requirements |

# 2. TECHNOLOGY STACK DECISION

## 2.1 Final Technology Selection

BINDING DECISION: TypeScript Full-Stack After comprehensive evaluation using the Seven-Factor Framework, TypeScript has been selected as the primary language for the MCI. This decision is final and may not be changed without formal change control procedures.

### 2.1.1 Selected Stack

| Layer | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Runtime | Bun | 1.0+ | Fastest JS runtime, native TypeScript, built-in bundler |
| Backend Framework | Hono | 4.0+ | Lightweight, fast, excellent TypeScript support |
| Frontend Framework | React | 18+ | Mature ecosystem, excellent real-time UI patterns |
| Styling | Tailwind CSS | 3.4+ | Rapid dark theme development, utility-first |
| Real-time | Server-Sent Events | Native | Simple, reliable, one-way server push |
| Process Management | Node child_process | Native | Spawn and manage Python backend |
| State Persistence | JSON Files | N/A | Simple, portable, human-readable |

## 2.2 Rationale: Why TypeScript Over Python

The original project brief recommended Python to match the CIA-SIE backend stack. After detailed analysis, TypeScript was selected for the following reasons:

### 2.2.1 The MCI Is Frontend-Dominant

The MCI is fundamentally a real-time dashboard application. Its primary challenges are:

- Progress bars animating at 60fps during ignition sequence

- Countdown timers updating every second

- Real-time event log with smooth scroll and highlighting

- Server-Sent Events streaming telemetry updates

- Complex state management across multiple UI components

JavaScript/TypeScript is native to the browser. This eliminates translation layers and enables seamless full-stack type safety.

### 2.2.2 Seven-Factor Evaluation Results

| Factor | Weight | Python | TypeScript | Winner |
| --- | --- | --- | --- | --- |
| Performance | 15% | 7/10 | 9/10 | TypeScript |
| Ecosystem (Frontend) | 20% | 5/10 | 10/10 | TypeScript |
| Team Expertise | 15% | 8/10 | 7/10 | Python |
| Scalability | 10% | 8/10 | 9/10 | TypeScript |
| Security | 10% | 8/10 | 8/10 | Tie |
| Maintainability | 15% | 7/10 | 9/10 | TypeScript |
| Cost (Dev Speed) | 15% | 7/10 | 9/10 | TypeScript |
| WEIGHTED TOTAL | 100% | 6.95 | 8.80 | TypeScript |

### 2.2.3 The Separation Principle

KEY INSIGHT The MCI is a separate application that controls the CIA-SIE backend. It does not share code, models, or business logic with CIA-SIE. The MCI could theoretically control any backend — it merely spawns processes and monitors health endpoints. Different applications can use different languages when their requirements differ.

## 2.3 Alternatives Evaluated

### 2.3.1 Python (FastAPI + Jinja2 + Alpine.js)

Pros: Matches CIA-SIE stack, single language for backend team, Textual TUI option available.

Cons: Frontend complexity higher, less natural real-time patterns, templating adds friction.

Decision: Rejected as suboptimal for frontend-heavy requirements.

### 2.3.2 Python (FastAPI) + React (Separate)

Pros: Best of both worlds, proven pattern.

Cons: Two build systems, API serialization overhead, type definitions duplicated.

Decision: Unnecessary complexity when TypeScript can serve both layers.

### 2.3.3 Textual TUI (Python Terminal UI)

Pros: No browser required, pure Python, impressive terminal graphics.

Cons: OAuth flow requires external browser, limited visual flexibility, harder to achieve the aerospace aesthetic.

Decision: Could be a Phase 2 enhancement for headless/server environments.

# 3. AI ENTITY ASSIGNMENT MATRIX

## 3.1 Entity Definitions

The MCI project leverages multiple AI entities, each optimized for specific phases of development:

| Entity | Classification | Strengths | Limitations |
| --- | --- | --- | --- |
| Claude (Web) | Ideation Engine | Conceptualization, architecture, documentation, analysis | Cannot execute code or access files |
| Cowork | Collaborative Engine | Visual diagrams, real-time collaboration, document creation | Limited execution, snippet-only code |
| Claude Code | Execution Engine | File manipulation, testing, deployment, debugging | Less suited for open-ended ideation |
| Cursor | IDE Agent | In-editor coding, autocomplete, refactoring | Requires IDE context, less autonomous |
| Replit | Cloud Execution | Instant deployment, collaborative coding, hosting | Platform dependency, less control |

## 3.2 Phase-by-Phase Assignment

ASSIGNMENT PRINCIPLE Each phase is assigned to the entity best suited for its primary activities. Handoffs between entities require formal documentation using the AI Entity Handoff Document template (Section 8.4).

| Phase | Primary Entity | Supporting Entity | Deliverables |
| --- | --- | --- | --- |
| 1. Vision & Feasibility | Claude (Web) | Cowork | Vision document, feasibility assessment |
| 2. Requirements | Cowork | Claude (Web) | This Master Specification Document |
| 3. Architecture | Cowork | Claude (Web) | C4 diagrams, ADRs, component specs |
| 4. UI/UX Design | Cowork | Claude (Web) | Wireframes, design system, prototypes |
| 5. Implementation | Claude Code | Cursor | Source code, unit tests, CI/CD |
| 6. Testing | Claude Code | — | Test suites, coverage reports |
| 7. Integration | Claude Code | — | Integrated system, E2E tests |
| 8. Verification | Claude Code | Cowork | Audit report, compliance checklist |
| 9. Documentation | Cowork | Claude (Web) | User guide, operations manual |
| 10. Deployment | Claude Code | — | Deployed system, monitoring |

## 3.3 Handoff Protocol

When transitioning between AI entities, the following information must be transferred:

- Context Summary: What has been accomplished and current state

- Completed Items: Checklist of finished deliverables

- Pending Items: What remains to be done

- Files Modified: List of all artifacts created or changed

- Technology Stack Confirmation: Restatement of binding decisions

- Next Actions: Specific tasks for the receiving entity

# 4. SYSTEM ARCHITECTURE

## 4.1 System Context (C4 Level 1)

The MCI exists as a control layer between the human operator and the CIA-SIE-PURE backend:

| Actor/System | Description | Interaction |
| --- | --- | --- |
| Human Operator | User managing the trading backend | Launches, monitors, and shuts down via MCI |
| MCI (This System) | Mission Control Interface | Controls CIA-SIE, displays telemetry |
| CIA-SIE-PURE Backend | Trading signal analysis engine | Receives start/stop commands, provides health data |
| Kite Zerodha API | Market data provider | Authenticates via OAuth, provides token status |
| Anthropic Claude API | AI narrative generation | Selected model, budget tracking |
| SQLite Database | Persistent storage | Health verification only |

## 4.2 Container Diagram (C4 Level 2)

| Container | Technology | Responsibility |
| --- | --- | --- |
| MCI Web Server | Bun + Hono | API endpoints, SSE streaming, process management |
| MCI Web Client | React + Tailwind | Dashboard UI, real-time updates, user interactions |
| Session Store | JSON File | Persisted state, preferences, event history |
| Process Manager | Node child_process | Spawn uvicorn, monitor PID, handle signals |

## 4.3 Component Specifications

### 4.3.1 Pre-Ignition Scanner

| Check | Method | Pass Criteria | Fail Action |
| --- | --- | --- | --- |
| Port 8000 | socket.connect() | Connection refused | Show PID using port, offer kill |
| Port 8001 | socket.connect() | Connection refused | Show PID using port, offer kill |
| Existing uvicorn | pgrep/tasklist | No process found | Offer terminate or attach |
| Python venv | which python | venv path returned | Show activation command |
| Database file | fs.exists() | File exists | Offer initialization |
| Disk space | fs.statfs() | > 1GB free | Show cleanup needed |
| Memory | os.freemem() | > 512MB free | Show memory pressure |
| KITE_API_KEY | process.env | Variable set | Show config needed |
| KITE_API_SECRET | process.env | Variable set | Show config needed |
| ANTHROPIC_API_KEY | process.env | Starts with sk- | Show key format error |
| Kite token file | fs.exists() | File exists | Show auth needed |
| Token expiry | Calculate vs 6AM IST | Not expired | Show re-auth needed |

### 4.3.2 Model Selection Interface

| Model | Context | Cost (Input/Output) | Use Case |
| --- | --- | --- | --- |
| claude-3-5-sonnet-20241022 | 200K | $3 / $15 per 1M | Recommended: Best balance |
| claude-3-opus-20240229 | 200K | $15 / $75 per 1M | Most capable, highest cost |
| claude-3-5-haiku-20241022 | 200K | $0.25 / $1.25 per 1M | Fastest response times |
| claude-3-haiku-20240307 | 200K | $0.25 / $1.25 per 1M | Most economical |

### 4.3.3 Telemetry Dashboard Cards

Four subsystem cards display real-time telemetry:

- FastAPI Server: Port, uptime, requests/minute, average latency

- Database: File size, table count, query count, average query time

- Kite Zerodha: Token status, countdown to 6 AM IST, masked user ID, rate limit

- Anthropic Claude: Active model, budget used/remaining, session spend, call count

# 5. CONSTITUTIONAL CONSTRAINTS

INVIOLABLE RULES The following constraints are constitutional — they may never be violated regardless of convenience, user request, or perceived benefit. Violation of any constitutional constraint invalidates the entire build.

## 5.1 CR-001: Decision-Support, NOT Decision-Making

The MCI controls infrastructure only. It shall have ZERO access to:

- Trading signals or signal generation logic

- Market analysis data or narratives

- Trading recommendations or suggestions

- Portfolio data (except Kite profile for authentication verification)

- Database content beyond health verification queries

## 5.2 CR-002: Expose Contradictions, NEVER Resolve Them

When system states conflict, the MCI shall:

- Display ALL conflicting states with equal visual prominence

- NEVER auto-resolve or prioritize one state over another

- Present resolution options without recommendation hierarchy

- Require explicit human decision for all conflict resolution

## 5.3 CR-003: Descriptive AI, NOT Prescriptive AI

All status messages must describe state without prescribing action:

| Type | Example | Compliance |
| --- | --- | --- |
| Descriptive | "Token expires in 2 hours" | COMPLIANT |
| Prescriptive | "You should re-authenticate now" | VIOLATION |
| Descriptive | "Budget usage at 85%" | COMPLIANT |
| Prescriptive | "Switch to a cheaper model" | VIOLATION |
| Descriptive | "Server latency increased to 450ms" | COMPLIANT |
| Prescriptive | "Consider restarting the server" | VIOLATION |

## 5.4 CR-004: Token Lifecycle Accuracy

The Kite token countdown must correctly implement the 6 AM IST expiration rule:

- If token created BEFORE 6 AM IST: expires same day at 6:00:00 AM IST

- If token created AFTER 6 AM IST: expires next day at 6:00:00 AM IST

- Countdown accuracy: within ±1 minute of actual expiry

- Timezone handling must account for IST (UTC+5:30) regardless of server location

# 6. ACCEPTANCE CRITERIA

## 6.1 Functional Requirements

| ID | Requirement | Verification Method |
| --- | --- | --- |
| AC-01 | Pre-ignition scan completes in < 500ms | Automated timing test |
| AC-02 | All 12 pre-ignition checks execute and display | Manual verification |
| AC-03 | Port conflicts detected with PID identification | Test with occupied port |
| AC-04 | 4+ Anthropic models available for selection | UI inspection |
| AC-05 | Model cost and capabilities displayed | UI inspection |
| AC-06 | Ignition sequence shows 5-phase progress | Manual walkthrough |
| AC-07 | GO/NO-GO status for each subsystem | Test success and failure paths |
| AC-08 | Abort sequence available during ignition | Interrupt mid-sequence |
| AC-09 | Kite OAuth flow completes successfully | End-to-end auth test |
| AC-10 | Token countdown accurate to 6 AM IST (±1 min) | Cross-timezone validation |
| AC-11 | All 4 telemetry cards visible and updating | 5-minute monitoring session |
| AC-12 | Activity log captures all events | Trigger known events, verify log |
| AC-13 | Graceful shutdown completes in < 10s | Timing test with active connections |
| AC-14 | Emergency stop terminates immediately | SIGKILL verification |
| AC-15 | Session state persists across restarts | Stop, restart, verify state |

## 6.2 Non-Functional Requirements

| ID | Requirement | Target | Verification |
| --- | --- | --- | --- |
| NF-01 | MCI memory footprint | < 150MB | Process monitoring |
| NF-02 | MCI CPU usage (idle) | < 5% | Process monitoring |
| NF-03 | MCI startup time | < 3 seconds | Timing test |
| NF-04 | Pre-ignition scan | < 500ms (target: 200ms) | Timing test |
| NF-05 | UI animation framerate | 60fps | Performance profiling |
| NF-06 | Platform support | macOS 12+ | Installation test |
| NF-07 | Graceful degradation | Partial operation when APIs down | Failure injection |

## 6.3 Constitutional Compliance Criteria

| ID | Constraint | Verification Method |
| --- | --- | --- |
| CC-01 | Zero access to trading signals | Code audit, API inspection |
| CC-02 | Zero database content access (beyond health) | Code audit, query logging |
| CC-03 | All messages descriptive, not prescriptive | Content review of all UI strings |
| CC-04 | No automated conflict resolution | Test conflicting states, verify UI |
| CC-05 | 6 AM IST token rule correct | Mathematical verification + live test |
| CC-06 | Constitutional markers in source files | Automated grep for markers |

# 7. VISUAL DESIGN SYSTEM

## 7.1 Design Philosophy

The MCI visual design draws inspiration from NASA Mission Control, SpaceX Launch Control, and Bloomberg Terminal interfaces. Key principles:

- Information density without clutter

- Status visible at a glance from across the room

- Urgency communicated through color progression

- Professional, serious aesthetic

- Dark theme optimized for extended monitoring sessions

## 7.2 Color Palette

| Category | Name | Hex Code | Usage |
| --- | --- | --- | --- |
| Background | Deep Space Black | #0D1117 | Primary background |
| Background | Panel Background | #161B22 | Card and panel backgrounds |
| Background | Card Background | #21262D | Elevated surfaces |
| Status | Nominal/GO | #238636 | Healthy, operational states |
| Status | Warning | #D29922 | Caution, degraded states |
| Status | Error/NO-GO | #F85149 | Failure, critical states |
| Status | Info | #58A6FF | Informational, neutral states |
| Accent | CIA-SIE Orange | #FF6B00 | Brand accent, highlights |
| Text | Primary Text | #E6EDF3 | Main content |
| Text | Secondary Text | #8B949E | Supporting content |
| Text | Muted Text | #6E7681 | Timestamps, labels |

## 7.3 Typography

| Element | Font | Size | Weight |
| --- | --- | --- | --- |
| Mission Status | Inter / system-ui | 2.0rem (32px) | 600 (Semibold) |
| Section Headers | Inter / system-ui | 1.25rem (20px) | 600 (Semibold) |
| Card Titles | Inter / system-ui | 1.0rem (16px) | 500 (Medium) |
| Body Text | Inter / system-ui | 0.875rem (14px) | 400 (Regular) |
| Log Entries | JetBrains Mono | 0.8125rem (13px) | 400 (Regular) |
| Countdown Timer | JetBrains Mono | 3.0rem (48px) | 700 (Bold) |
| Timestamps | JetBrains Mono | 0.75rem (12px) | 400 (Regular) |

## 7.4 Animation Specifications

| Element | Animation | Duration | Easing |
| --- | --- | --- | --- |
| Progress bars | Width fill | 300ms | ease-out |
| Status changes | Color transition + fade | 200ms | ease-in-out |
| In-progress indicators | Pulse opacity | 1500ms | ease-in-out (loop) |
| Critical alerts | Flash background | 500ms | linear (3 cycles) |
| Log entry insert | Slide down + fade in | 150ms | ease-out |
| Countdown tick | Scale pulse | 100ms | ease-out |
| Token warning (< 2h) | Glow pulse | 2000ms | ease-in-out (loop) |

# 8. DEVELOPMENT WORKFLOW

## 8.1 Project Structure

The MCI shall follow this directory structure:

mci/
├── src/
│   ├── server/           # Bun + Hono backend
│   │   ├── index.ts      # Entry point
│   │   ├── routes/       # API endpoints
│   │   ├── services/     # Business logic
│   │   └── utils/        # Helpers
│   ├── client/           # React frontend
│   │   ├── components/   # UI components
│   │   ├── hooks/        # Custom hooks
│   │   ├── stores/       # State management
│   │   └── styles/       # Tailwind config
│   └── shared/           # Shared types
├── tests/
├── docs/
├── package.json
├── tsconfig.json
└── bunfig.toml

## 8.2 Development Gates

The project shall pass through mandatory approval gates:

| Gate | Phase | Required Deliverables | Approver |
| --- | --- | --- | --- |
| Gate 1 | Architecture Complete | C4 diagrams, ADRs, component specs | Technology Head |
| Gate 2 | Design Complete | Wireframes, design system, prototypes | Technology Head |
| Gate 3 | Implementation Complete | Source code, unit tests (90%+ coverage) | Tech Lead |
| Gate 4 | Testing Complete | E2E tests, performance benchmarks | Tech Lead + QA |
| Gate 5 | Integration Complete | MCI + CIA-SIE working together | Technology Head |
| Gate 6 | Constitutional Audit | Compliance checklist, code audit report | Technology Head |
| Gate 7 | Documentation Complete | User guide, operations manual | Technology Head |
| Gate 8 | Launch Readiness | All criteria met, sign-off obtained | Technology Head |

## 8.3 Code Quality Standards

- TypeScript strict mode enabled (no any types)

- ESLint + Prettier with project configuration

- Unit test coverage minimum 90%

- Constitutional compliance markers in all source files

- No console.log in production code (use structured logger)

- All functions documented with JSDoc comments

## 8.4 AI Entity Handoff Document Template

MANDATORY TEMPLATE FROM ENTITY: [Name] TO ENTITY: [Name] DATE: [YYYY-MM-DD] CONTEXT SUMMARY: [2-3 sentences describing current state] COMPLETED ITEMS: [✓] Item 1 [✓] Item 2 PENDING ITEMS: [ ] Item 1 [ ] Item 2 FILES MODIFIED: - path/to/file1 - path/to/file2 TECHNOLOGY STACK CONFIRMED: Bun + Hono + React + Tailwind (TypeScript) NEXT ACTIONS REQUIRED: 1. Action 1 2. Action 2

# 9. IMPLEMENTATION PROMPT FOR CLAUDE CODE

When implementation begins, the following prompt shall be provided to Claude Code (or equivalent execution engine):

IMPLEMENTATION PROMPT Build a Mission Control Interface (MCI) using the following specifications: TECHNOLOGY STACK: • Runtime: Bun 1.0+ • Backend: Hono 4.0+ • Frontend: React 18+ with Tailwind CSS • Real-time: Server-Sent Events • Port: 8080 (MCI) managing 8000 (CIA-SIE) CORE FEATURES: 1. Pre-ignition scanner (12 checks, <500ms total) 2. Anthropic model selection with cost display 3. Sequential ignition with progress bars and GO/NO-GO 4. Telemetry dashboard (4 cards: Server, DB, Kite, Claude) 5. Kite token countdown to 6 AM IST 6. Graceful shutdown + emergency stop 7. Activity log with timestamps 8. Session persistence to JSON CONSTITUTIONAL CONSTRAINTS: • CR-001: Zero access to trading signals • CR-002: Expose contradictions, never resolve • CR-003: Descriptive messages only, never prescriptive • CR-004: 6 AM IST token expiry rule accurate to ±1 min VISUAL: Dark theme (#0D1117 background), aerospace aesthetic, Green (#238636) for GO, Red (#F85149) for NO-GO, 60fps animations, JetBrains Mono for countdown timer.

# 10. AUTHORIZATION AND SIGN-OFF

## 10.1 Document Approval

This Master Specification Document is hereby submitted for approval. Upon signature, all specifications contained herein become binding requirements.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Document Author | Cowork (Claude) | GENERATED | 2026-01-17 |
| Technology Head | _________________ | _________________ | _________ |
| Project Manager | _________________ | _________________ | _________ |
| Quality Assurance | _________________ | _________________ | _________ |

## 10.2 Acknowledgment of Understanding

The implementing entity (Claude Code, Cursor, or equivalent) shall acknowledge:

- [ ] Technology stack (TypeScript/Bun/Hono/React) understood and accepted

- [ ] Constitutional constraints understood and will be enforced

- [ ] Acceptance criteria reviewed and achievable

- [ ] Visual design system understood

- [ ] Gate approval process understood

- [ ] Handoff protocol for AI entity transitions understood

## 10.3 Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0.0 | 2026-01-17 | Cowork (Claude) | Initial release - synthesized from project brief and technology spec |

— END OF DOCUMENT —

This document is classified as TIER 1 — BINDING SPECIFICATION.
All development activities must comply with the requirements specified herein.